## Slide 1: CODE PROCESS
SPECIAL JAVA SUBJECT FSOFT – Developer – Part1

## Slide 2: Agenda
Coding Process
Coding Convention
Code Review Process
Common Defects & Practices

## Slide 3: Coding Process: Where the Coding is?

## Slide 4: Coding Process: Coding Workflow

## Slide 5: Coding Process: Code Planning
Purpose: To plan and prepare for coding
Steps:
  Study design documents
  Define and prepare resources and infrastructure for coding, unit test and integration, if necessary.
  Create coding plan including targets, scope, required deliverables and acceptance criteria,
  task and schedule, responsibilities
  Review and obtain agreement on coding plan
  Develop/customize coding convention
  Review & conduct training on coding convention
  Verify tools support for coding (if any)

## Slide 6: Coding Process: Coding Library Modules
Purpose: To build, construct and/or develop library modules
Steps:
  Create detail design for library modules
  Code library modules
  Review code of library modules
  Fix defects of library modules
  Summarize related documents

## Slide 7: Coding Process: Coding Functional Modules
Purpose: To build, construct and/or develop functional modules
Steps:
  Create detail design for modules and program units, if required in design documents
  Code modules and program units
  Review code
  Fix defects for modules and program units
  Summarize and submit result to Team Lead

## Slide 8: Coding Process: Integrate Software Modules
Purpose: assemble the software package from the software modules, ensure that the software package, as integrated and functions properly
Steps:
  Create integration plan (if needed)
  Integrate modules
  Evaluate integration results, conduct cause analysis, raise change request (if needed)
  Review and approve results of integration

## Slide 9: Coding Process: Create System Description
Purpose: To develop System Description /User Manual documents that support in software operation
Steps:
  Make overview on system
  Describe sub-systems and main functions including system structure scheme, flow charts, system interfaces, data flows
  Describe system requirements including support data, memory capability, CPU and I/O requirements, storage capability, data for internal and external interfaces
  Describe software structure including library of source codes (for system, sub-systems, objects) library of executive and supporting programs
  Develop User Manual
  Review and approve System Description/User Manual

## Slide 10: Coding Process: Deliver & Summarize
Purpose: To deliver software package
Steps:
  Review, do final inspection and summarize software products including documents
  Deliver to test team
  Create coding summary report
  Maintain documents, records

## Slide 11: Coding Convention: Introduction
Be specific to each programming language
Recommend programming style, practices, and methods for each aspect of a piece program
Common conventions may cover the following areas:
  file organization,
  naming conventions
  indentation, white space,
  comments, declarations, statements,
  programming practices, principles, rules of thumb,
  Etc.

## Slide 12: Coding Convention: Importance
Code conventions are important to programmers for a number of reasons:
  80% lifetime software cost is for maintenance
  People maintain the software may be changed
  Following coding convention strictly helps:
    Improve the readability of the software
    Allowing engineers to understand new code more quickly and thoroughly

## Slide 13: Coding Convention
Tab and Indent
  4 spaces should be used as the unit of indentation
  Tab characters should be avoided
Line Length: avoid lines longer than 80 or 120 characters
Wrapping Lines: When an expression will not fit on a single line, break it according to below principles:
  Break after a comma.
  Break after a logical operator.
  Break before an operator.
  Prefer higher-level breaks to lower-level breaks
  …
Comments: beginning, block, single-line, trailing, …
Number of declarations per line: same types, different types,..
Some Common Standards 1/2

## Slide 14: Coding Convention
Blank Lines improve readability by setting off sections of code that are logically related
  Two blank lines should always be used:
    Between sections of a source file
    Between class and interface definitions
  One blank line should always be used:
    Between methods
    Between the local variables in a method and its first statement
    Before a block or single-line comment
    Between logical sections inside a method
Blank spaces should be used in the following circumstances
  A keyword followed by a parenthesis should be separated by a space
  A blank space should appear after commas in argument lists
  All binary operators except . should be separated from their operands by spaces
Some Common Standards 2/2

## Slide 15: Coding Convention: Naming Conventions
General naming rules:
  Should be functionally meaningful, & indicate identifier’s purpose
  Use terminology applicable to the domain
  Identifiers must be as short as possible (<=20 characters)
  Avoid names that are similar or differ only in case
  Abbreviations in names should be avoided, etc.
Use a noun or noun phrase to name a class or code module
Variables names must start with lowercase
Constants: named in uppercase letters, might have underscore
Method names must start with lowercase letter, usually use “active verb” as the first word of method name
Instance /object names follow rules of variable names

## Slide 16: Code Review Process: Code Review
A thorough technical & logical line-by-line review of a code module (program, subroutine, method, ..)
In a code review, the team would examine a sample of code and fixes any defects in it
  Codes is inspected to identify possible improvements and ensure that business requirements are met.
  For example, it could be made more readable or its performance could be improved

## Slide 17: Code Review Process: Review Benefits
A different perspective
Assess and accelerate progress
Pride/reward: more pride,
Project/module familiarity
Fewer bugs and less rework,
Better team communication
Team cohesiveness
Notes: A different perspective. “Another set of eyes” adds objectivity. Similar to the reason for separating your coding and testing teams, peer reviews provide the distance needed to recognize problems.
The ability to assess and accelerate progress. Is the team producing the needed output at the needed rate?
Pride/reward. Recognition of coding prowess is a significant reward for many programmers.
Project/module familiarity. Everyone involved in the review becomes more familiar with the project and the module.
Less rework. Do it right the first time. Changes cost more later in the life cycle. The peer review process catches many errors before they go to production.
Fewer bugs. It’s better to discover your own problems than to have someone (like a user) point them out to you. For the same reason, you may find that many bugs will be eliminated before the code comes to be reviewed by peers.
Improved communication. More opportunities for interaction tend to lead the team toward improved communication.
Team cohesiveness. Working together helps draw team members closer. It also provides a brief respite from the isolation that coding often brings.

## Slide 18: Code Review Process: Review Candidates
A portion of the software that only one person has the expertise to maintain
Code that implements a highly abstract or tricky algorithm
An object, library or API that is particularly difficult to work with
Code written by someone who is inexperienced or has not written that kind of code before, or written in an unfamiliar language
Code which employs a new programming technique
An area of the code that will be especially catastrophic if there are defects
Notes: Catastrophic: the tham

## Slide 19: Code Review Process: Review Workflow
Begin
Prepare for review
Conduct review
Evaluate review results
Rework and Following-up
End

## Slide 20: Code Review Process: Roles & Responsibilities
Author
Secretary
(Optional)
Conductor
Project members
(Optional)
Reviewer(s)
Approver(s)
Assisting conductor in preparing for the review
Joining the review
Preparing meeting minute
Assisting conductor in preparing answer for comments/ questions
Joining the review meeting
Preparing for the review (agenda, facilities, material, checklists…)
Gathering feedback of reviewers
Conducting review
Issuing report of the review
Following-up to make sure all defects are corrected
Approving decisions of the review basing upon review results
Submitting codes and affected project components
Joining the review sessions
Correcting review defects
Providing corrected codes
Reviewing codes
Sending feedback
Joining the review

## Slide 21
Code Review Process: Reviewing Inputs
Statement of objectives of the review
Source codes to be reviewed
  Must be completed, tested by developer
  Ready for the next step in the development life cycle (developer’s view)
Other affected project components: documentation, test cases, a project schedule, or requirements changes, etc.
Checklists to be used (optional)

## Slide 22
Code Review Process: Prepare for review 1/2
Preparing agenda and facilities for the review
Contacting with PM/QA to identify list of reviewers
Sending agenda along with all inputs to reviewers
If a meeting is necessary, gathering all comments /questions of reviewers and prepare answers/solutions for each one

## Slide 23: Code Review Process: Prepare for review 2/2
Preparing notes:
  Reviews are conducted as needed, usually based on the rate of code output.
  The frequency of individual participation in a peer review depends primarily on the size of the programming team.
    A team of 3 developers might include all three in every review.
    Larger teams might be able to rotate participation based on experience, skill level, subject matter familiarity, ...
  The review should include the programmer, two reviewers, a recorder, and a leader.
  Other considerations for the size of the review team might be the scope of the project, workload, or training needs.

## Slide 24
Performing online review. Some questions reviewers might bring up:
  How does this module actually satisfy the stated requirement?
  How does the output affect the previously base-lined interface documentation?
  Wouldn’t a case statement work here instead of a nested if-then-else structure?
  Etc.
Logging and sending to conductor all defects found and comments/questions
Code Review Process: Conduct Review 1/2

## Slide 25
Conducting the review meeting (if any).
  The leader opens with a short discussion of the goal of the meeting and lays out any ground rules.
  Prioritising all defects and comments/ questions during the meeting
  The developer goes through and explains his/her code.
  The reviewers raise, discuss on the issues, comments, questions
  The developer addresses those issues and explains the logic, problems, and choices that resulted in this code
Logging all new defects or unsolved questions found during the review meeting
Code Review Process: Conduct Review 2/2

## Slide 26
Evaluating review results
Preparing and issuing Review report to all attendees
Making approval or reject basing upon the review’s results
CRP : Evaluate review & Follow up
Rework and Follow-up
Fix code-review defects
Monitoring to make sure all defects are closed as planned
If necessary, preparing for the new review again.

## Slide 27
Code Review Process: Review Outputs
Review Report: reviewer list, defect list, statistic and analysis…
Filled-up checklists
Minute of meeting (if any)
Approval or Reject of approver

## Slide 28: Code Review Process: Self- Code Review 1/3
What: developer to do self-code review while he/she do the coding, it is to make sure that:
  Requirement logics are implemented correctly
  No coding conventions or common defects existed
  General programming practices are applied
How:
  Use code review tools
  Use team-defined code review checklist

## Slide 29: Code Review Process: Self- Code Review 2/3
Code Review Tools
http://en.wikipedia.org/wiki/List_of_tools_for_static_code_analysis
.NET
  FxCop http://msdn.microsoft.com/en-us/library/bb429476%28v=vs.80%29.aspx
  Resharper http://www.jetbrains.com/resharper/
  StyleCop http://stylecop.codeplex.com/
JAVA
  CheckStyle (http://checkstyle.sourceforge.net/)
C,C++
  CPPCheck http://sourceforge.net/apps/mediawiki/cppcheck/

## Slide 30: Code Review Process: Self- Code Review 3/3
Code Review checklist
This is a team-defined coding checklist.
Project developers are required to self review their codes following defined checklist items, filled the code review checklist as reviewing results
Main checklist items
  General coding conventions
  Code module, class commenting
  Source code details: modulation, code structure, loop, naming conventions, comments, etc.

## Slide 31: Common Defects & Practices Hard code constants
Issue with giving a fixed value in codes, for example:
    dgrView.PageSize = 10
    strErr = "Error message here";
  The problem occurs when you should change these values multiple times!!!
Preventive Action: define constants in the common constant module or in a configure files

## Slide 32: Common Defects & Practices Array Index Start from 0
Issue with below C-Language codes?
    int i, a[10];
    for (i=1; i<=10; i++) a[i] = 0;
This made the loop into an infinite loop!!!
Cause: A C array with n elements does not have an element with a subscript of n, as the elements are numbered from 0 through n-1.
Preventive: programmers coming from other languages must be especially careful when using arrays.

## Slide 33: Common Defects & Practices The Dangling else Problem
Issue with below C-Language codes?
    if (x == 0)
    if (y == 0) error();
    else {
    z = x + y;
    f (&z);
    }
  Confused on the else using!!!
Cause: else is always associated with the closest unmatched if.
Preventive: use appropriated braces ({)

## Slide 34: Common Defects & Practices Null Pointer Exception
Issue: the developer got Null-Pointer-Exception run-time error, while he/she did not detect that when compiling the codes
  pPointer->member = 1;
  strReturn = objDoc.SelectNodes(strName);
Cause: the developer does not check null or think about null object before accessing object's value.
Preventive: Should check null before accessing object or pointer before using its member
    If ( pPointer != NULL ) pPointer->member = 1;
    If (objDoc != NULL)
    strReturn = objDoc.SelectNodes(strName);

## Slide 35: Common Defects & Practices Detect Common Defects Sample
public bool IsValidLogin(string userName, string password) {
SqlConnection con = null;
SqlCommand cmd = null;
bool result = false;
try {
con = new SqlConnection(DB_CONNECTION);
con.Open();
string cmdtext = string.Format("SELECT * FROM [Users] WHERE [Account]='{0}' AND [Password]='{1}' “, userName, password);
cmd = new SqlCommand(cmdtext);
cmd.Connection = con;
cmd.CommandType = CommandType.Text;
result= cmd.ExecuteReader().HasRows;
cmd.Dispose();
con.Dispose();
return result;
}
catch (SqlException) {
return false;
}
}
SQL Injection (1)
SQL Performance Issue !!(1)
Lack of checking for null value(1)
Memory leak !! (2)
Hard code !!(1)

## Slide 36: Common Defects & Practices Programming Practices 1
Issue with variables or create objects in Loop?
  for (int i=0; i<dt.Rows.Count-1; i++)
  {
  string strName;
  strName = dt.Rows[i]["Name"].ToString();
  //do something here
  }
  Impact to the application performance!!!
Cause: memory is allocated repeatedly.
Preventive:
  Variables should be declared before the loop statement or inside for() statement
  Determine objects before loop statement

## Slide 37: Common Defects & Practices Programming Practices 2
Code redundant issues:
  Create new Object while we can reuse the object in previous command:
    BeanXXX bean = new BeanXXX();
    bean = objectYYY.getBeanXXX();
  Variables are declared in based class but it is not used
  Un-used methods/functions are existing in the application
  Break a complex method/function to more simple methods / functions with only one or two lines of code, and could not be re-use
Preventive actions:
  Should verify that the current design is possible and is the best by coding sample
  Re-check unnecessary code to remove in coding review
  Supervise and assign person to review code carefully before coding
  Supervise strictly changing source code from team daily

## Slide 38: Common Defects & Practices Programming Practices 3
Avoid using an object to access a static variable or method. Use a class name instead.
Numerical constants (literals) should not be coded directly, except for -1, 0, and 1, which can appear in a for loop as counter values.
Avoid assigning several variables to the same value in a single statement.
  fooBar.fChar = barFoo.lchar = 'c'; // AVOID!

## Slide 39: Common Defects & Practices Programming Practices 4
Do not use the assignment operator in a place
    if (c++ = d++) { // AVOID!
    ...
    }
  should be written as:
    if ((c++ = d++) != 0) {
    ...
    }
Do not use embedded assignments in an attempt to improve run-time performance.
d = (a = b + c) + r;

## Slide 40: Common Defects & Practices Programming Practices 5
File operations: file read operations must be restricted to a minimum
Clear content of big structure after use: always clear() the content of Collection/Map objects after use
Be economical when creating new objects
In program language that has no garbage collector (i.e C, C++): free allocated memory after use:
  { double* A = malloc(sizeof(double)*M*N); for(int i = 0; i < M*N; i++){ A[i] = i; } }
memory leak: forgot to call free(A);
common problem in C, C++

## Slide 41: Common Defects & Practices Programming Practices 6
Use parentheses liberally in expressions involving mixed operators to avoid operator precedence problems
    if (a == b && c == d) // AVOID!
    if ((a == b) && (c == d)) // RIGHT
Try to make the structure of your program match the intent, for example:
    if (booleanExpression) {
    return true;
    } else {
    return false;
    }
  should instead be written as
    return booleanExpression;
Notes: Similarly,
if (condition) {
var = x;
} else {
var = y;
}
should be written as
var = (condition) ? x : y;